INTERNAL MEMORANDUM — OFFICE DIRECTIVE

| TO: | Hikmot Ayomide |
| --- | --- |
| FROM: | Quadri Adebisi |
| DATE: | Tuesday, 1st of September, 2026 |
| CC: | Mrs. Deola; HOD, Engineering & Scientific Services (ESS); HOD, Farm Power & Machinery (FPM) |
| SUBJECT: | Coordination of the Prototype Validation Exercise — NCAM Research Intelligence Platform (Pilot: ESS & FPM) |

1.  Purpose of this Directive

We have completed a working prototype of the NCAM Research Intelligence Platform. Before we commit resources to building the full production system, we must confirm that the prototype works reliably and meets the needs of the staff who will use it. As I am currently away from the Centre, I am directing you to coordinate this validation exercise over two working days this week.

Please note this clearly: you are not required to operate, install, or repair any software. Your role is to organise the sessions, record what they observe and say, and report the results to me. A designated Lab / Technical Officer will operate the computer throughout.

2.  Background — What the Platform Is

The platform is a secure web dashboard that brings NCAM’s research information into one place. For this pilot it covers two departments — Farm Power & Machinery (FPM) and Engineering & Scientific Services (ESS). Its main functions are:

- A management Overview showing project totals, status, and budget charts at a glance.

- Registers of Projects and Research that staff can filter and search.

- A Prototype Tracker showing each machine’s stage from design to commercialization.

- A Researchers / staff directory.

- An AI Search that answers plain-English questions about the data.

- Document upload with automatic extraction of key details for a person to confirm.

- Data-entry and record-update forms, with separate Management and Staff views.

3.  Your Role and Boundaries

- You coordinate; the Lab / Technical Officer operates the computer. You never have to click through the software yourself.

- Do not install, configure, or attempt to fix anything. If something does not work, write it down exactly as it happened — that is valuable information, not a failure on your part.

- Stay neutral. Record what evaluators actually say, whether positive or negative. Honest findings are the entire purpose of this exercise.

- Keep every completed form safe. These forms are our evidence and become the final report.

- Report to me at the end of each day using the template in Annex D.

- If you are unsure, or a session is blocked, contact me on 09152245475. For any technical problem, note it and refer it to the H.O.U.

4.  The Required Outcome

By the close of Day 2 you will submit one completed Prototype Validation Report (Annex E). It brings together: (a) the Feature Check results from the lab, (b) the evaluator feedback forms, (c) the Institute stakeholders’ sign-offs, (d) a list of any problems found, and (e) an overall recommendation. This single report is the outcome that validates — or flags concerns about — the prototype, and it is what I will use to decide whether we proceed to the full system.

5.  The Two-Day Plan

Day 1 — Internal Validation (Computer Lab)

Goal: confirm the prototype works, hands-on, with real details and staff information.

Before the session:

- Agree a date, time (allow about 90 minutes) and venue with the Lab / Technical Officer; confirm the platform is running on a lab computer.

- Reach 4–6 evaluators — a mix of research staff from FPM and ESS, and if possible one manager.

- Print copies of Annex A (Feature Check), Annex B (one Feedback Form per person), and Annex C (Attendance & Sign-off).

During the session:

- Explain the purpose in one minute: we are testing the tool, not them.

- The Lab / Technical Officer to show each function in turn. For each one, invite an evaluator to request a real task and watch it happen.

- Work down Annex A and record for each feature: Works / Partly / Does not work, plus a short note.

Suggested tasks to request (in plain English):

  - “Show all projects that are behind schedule.”  (AI Search)

  - “Open the Prototype Tracker and point out which prototypes are at the Testing stage.”

  - “Filter the Projects list to show only FPM projects.”

  - “Upload this sample PDF and check the extracted details appear under Pending Approvals.”

  - “Switch from Management View to Staff View.”

After the session:

- Give each evaluator a Feedback Form (Annex B) to complete before leaving; collect them all.

- Have everyone sign the Attendance & Sign-off sheet (Annex C).

- Complete the Day 1 report (Annex D) and send it to me the same evening.

Day 2 — External Validation (through the Institute)

Goal: confirm the prototype is endorsed by Institute stakeholders / management.

Before the review:

- Book a 30–45 minute review with Institute stakeholders — suggested: the HODs of FPM and ESS.

- Share the purpose and a short summary of Day 1 so they will be informed.

During the review:

- The Lab / Technical Officer to present the platform and summarise the Day 1 findings.

- Let stakeholders view a short walkthrough and give their comments; record these on a Feedback Form (Annex B) marked “Institute / Management.”

- Ask each stakeholder to complete the Sign-off (Annex C), indicating whether they Endorse, Endorse with changes, or consider it Not yet ready.

After the review:

- Combine the Day 1 and Day 2 material into the Prototype Validation Report (Annex E).

- Send the completed report to me by the end of Day 2, attaching or scanning all forms.

6.  Timeline at a Glance

| Day | Focus | Location | Your key deliverable |
| --- | --- | --- | --- |
| Day 1 | Internal functional check | Computer Lab | Completed Annex A + feedback forms + Day 1 report |
| Day 2 | Institute endorsement | [Boardroom / Institute] | Stakeholder sign-offs + final Validation Report (Annex E) |

ANNEXES — Forms to Print and Use

Annex A — Feature Validation Checklist (Computer Lab)

Tick one result per feature and add a short note. Complete this with the Lab / Technical Officer during Day 1.

| # | Feature | What to check | Result | Notes |
| --- | --- | --- | --- | --- |
| 1 | Overview dashboard | Opens and shows totals and charts (status pie, budget bars). | ☐ Works ☐ Partly ☐ No |  |
| 2 | Projects register | List appears; filter by department (FPM) and by status; keyword search works. | ☐ Works ☐ Partly ☐ No |  |
| 3 | Research register | List appears; filters and search work. | ☐ Works ☐ Partly ☐ No |  |
| 4 | Prototype Tracker | Prototypes appear under the correct stage (Design → … → Commercialised). | ☐ Works ☐ Partly ☐ No |  |
| 5 | Researchers directory | Staff list appears; filter by department works. | ☐ Works ☐ Partly ☐ No |  |
| 6 | AI Search | A plain-English question returns a sensible, correct answer. | ☐ Works ☐ Partly ☐ No |  |
| 7 | Keyword Search | The “Keyword Search” button returns matching records. | ☐ Works ☐ Partly ☐ No |  |
| 8 | Document upload | A PDF or Word file uploads without error. | ☐ Works ☐ Partly ☐ No |  |
| 9 | AI extraction | The uploaded document’s details appear under “Pending Approvals.” | ☐ Works ☐ Partly ☐ No |  |
| 10 | Confirm / Reject | A pending record can be confirmed (saved) or rejected. | ☐ Works ☐ Partly ☐ No |  |
| 11 | Data Entry | A new test project or researcher can be saved. | ☐ Works ☐ Partly ☐ No |  |
| 12 | Update Records | An existing record can be edited and saved. | ☐ Works ☐ Partly ☐ No |  |
| 13 | Access views | “Management View” and “Staff View” show the expected menus. | ☐ Works ☐ Partly ☐ No |  |
| 14 | Speed & stability | Pages load in reasonable time; no crashes during the session. | ☐ Works ☐ Partly ☐ No |  |

Summary:  ______ of 14 features worked fully;  ______ partly;  ______ did not work.

Annex B — Evaluator Feedback Form

Print one copy per participant. Please be honest — both praise and criticism help us build the right system.

Name: _____________________________ Department / Role: _____________________________ Date: ________________ Session: ☐ Internal (Lab) ☐ Institute / Management

Please score each statement from 1 (Poor) to 5 (Excellent) — tick one box per row.

| Statement | 1 | 2 | 3 | 4 | 5 |
| --- | --- | --- | --- | --- | --- |
| The platform was easy to understand and navigate. | ☐ | ☐ | ☐ | ☐ | ☐ |
| It shows information that is useful for my work. | ☐ | ☐ | ☐ | ☐ | ☐ |
| It responded quickly enough. | ☐ | ☐ | ☐ | ☐ | ☐ |
| The information shown looked accurate. | ☐ | ☐ | ☐ | ☐ | ☐ |
| The AI Search gave helpful answers. | ☐ | ☐ | ☐ | ☐ | ☐ |
| Overall impression of the prototype. | ☐ | ☐ | ☐ | ☐ | ☐ |

What did you like most?

______________________________________________________________________________________

______________________________________________________________________________________

What was confusing, missing, or did not work?

______________________________________________________________________________________

______________________________________________________________________________________

Would you use this tool in your daily work?   ☐ Yes    ☐ No    ☐ Maybe    — why? ________________________

Did you notice any wrong or missing data? If so, where?

______________________________________________________________________________________

______________________________________________________________________________________

Annex C — Attendance & Sign-off Sheet

Every participant signs here. On Day 2, stakeholders also mark their endorsement.

| # | Name | Department / Designation | Session | Endorsement | Signature |
| --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |
| 6 |  |  |  |  |  |
| 7 |  |  |  |  |  |
| 8 |  |  |  |  |  |
| 9 |  |  |  |  |  |
| 10 |  |  |  |  |  |
| 11 |  |  |  |  |  |

Endorsement key (Day 2):  E = Endorse   ·   C = Endorse with changes   ·   N = Not yet ready.

Annex D — End-of-Day Report

Fill this in and send to me each evening (WhatsApp, email, or photo of the sheet is fine).

| Item | Your entry |
| --- | --- |
| Date |  |
| Day (1 or 2) & focus |  |
| Session held? (Yes / No) |  |
| Number of participants |  |
| Features that worked well |  |
| Features with problems (list) |  |
| Top 3 pieces of feedback |  |
| Issues / blockers encountered |  |
| Planned for next day |  |
| My overall note |  |

Annex E — Prototype Validation Report (Final Outcome)

Complete this after Day 2 by combining both days’ results. This is the document that validates the prototype.

| Section | Summary |
| --- | --- |
| Dates & locations |  |
| Total participants |  |
| Departments represented |  |
| Feature check result | ______ of 14 features worked fully; ______ partly; ______ did not. |
| Key strengths |  |
| Key problems / issues to fix before the full system |  |
| Evaluator sentiment (general mood, average scores) |  |
| Institute endorsement | ______ endorsed; ______ endorsed with changes; ______ not yet. |

Overall Recommendation (tick one):

☐ GO — the prototype is validated; proceed to build the full system.

☐ GO WITH FIXES — proceed, but address the listed issues first.

☐ NOT YET — do not proceed; reasons stated above.

Prepared by : ____________________     Date: ____________

Reviewed by : ____________________     Date: ____________